## Slide 1: PWG Imaging Device Security (IDS) Working Group
February 7, 2013
El Segundo, CA
PWG F2F Meeting
Joe Murdock (Sharp Labs)

## Slide 2: Agenda
  1:00 – 1:05 Introductions, Minute Taker,
  Agenda Review
  1:05 – 1:15 Status
  1:15 – 1:30 PWG Last Call Update
  1:30 – 2:30 HCD-NAP, HCD-Attr and
  PWG-LOG comments
  2:30 – 3:00 HCD-TNC Binding review
  3:00 – 3:15 Break
  3:15 – 4:00 Common Criteria Update
  4:00 – 4:30 Future Work Group Activities
  4:30 – 5:00 Review

## Slide 3: Administrative Tasks
Select minute-taker
Introductions
IP policy statement: “This meeting is conducted under the rules of the PWG IP policy”. If you don’t agree, it’s warm(er) outside and the beach is down the road.
Approve Minutes from January 21 conference Call

## Slide 4: IDS WG Officers
IDS WG Chair
  Joe Murdock (Sharp)
IDS WG Vice-Chair
  Vacant
IDS WG Secretary:
  Alan Sukert (Xerox)
IDS WG Document Editors:
  HCD-ATR: Jerry Thrasher (Lexmark), Joe Murdock (Sharp)
  HCD-TNC: Ira McDonald (High North)
  IDS-Model: Joe Murdock (Sharp), Ira McDonald (High North), Ron Nevo (Samsung)
  PWG-LOG: Mike Sweet (Apple)
  IDS-IAA: Joe Murdock (Sharp)

## Slide 5: Action Items
Action Item # | Entry date | Assignee | Type | Action | Status | Disposition
127 | 12/6/2012 | Joe Murdock | HCD-Attr, HCD-NAP | Update the HCD-NAP and HCD-ATTR specs to address all of the “Last Call” comments received by Jan 18, 2013 | C | 1/21/13: Addressing comments as they are received. Will complete for Feb 2013 PWG face-to-Face.
129 | 12/6/2012 | Mike Sweet | PWG-LOG | Update the PWG-Log spec to address all of the “Last Call” comments received by Jan 18, 2013 | C | 1/21/13: Preliminary LCRC List send out to WG.
130 | 12/6/2012 | Ira McDonald | HCD-TNC Binding | Update the HCD-TNC Binding spec to address the comments presented and discussed during review of this spec at the 12/6/12 PWG IDS Face-to-Face Meeting. | P | 1/21/13: Will complete for Feb 2013 PWG face-to-Face.
131 | 12/6/2012 | IDS WG | HCD-TNC Binding | Look at the list of REQUIRED attributes in Section 5.1, lines 594-600 of the HCD-TNC Binding spec that could be omitted when using the [PT-EAP] posture transport protocol and provide any suggested changes in the list to Ira McDonald before the next IDS Face-to-Face Meeting. |  | 1/21/13: Will be completed as part of the Feb 7 IDS Face-to-Face Meeting
132 | 12/6/2012 | Joe Murdoch Randy Turner Brian Smithson | All | Monitor the TCG’s SCAP Mapping spec for implementation in the IDS specs | P | 1/21/13:Action is on-going
133 | 1/7/2013 | Joe Murdock Mike Sweet | HCD-Attr, HCD-NAP PWG-LOG | Update headers/footers and copyright statement in the HCD-Assessment-Attributes, HCD-NAP Binding and PWG-LOG specs to reflect that it is now 2013 | C | 1/21/13: Will complete in next versions of these three specs.
136 | 1/21/2013 | Joe Murdock | HCD-Attr, HCD-NAP | Prepare the LCRC Lists for the HCD-ATTR and HCD-NAP specs. | C | 

## Slide 6: Current Documents
HCD-TNC Binding
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-tnc10-20121202-rev.pdf
IDS-Model
ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-model10-20120806-rev.pdf
IDS-IAA
ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-iaa10-20111005-rev.pdf
IDS-Remediation (reactivated)
ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-remediation10-20100930.pdf

## Slide 7: TCG/IETF TNC/NEA Update
Summary - publication of last three NEA WG documents as RFCs is expected in early 2013.
Current status of the last three IETF NEA WG documents:
  NEA Asokan Attack Analysis
    IETF Informational RFC 6813 (December 2012)
  PT-TLS: A TLS-based Posture Transport (PT) Protocol
    IETF Approved as Proposed Standard (January 2013)
  PT-EAP: Posture Transport (PT) Protocol For EAP Tunnel Methods
    Completed IETF Last Call as Proposed Standard (January 2013)
    Now in IESG awaiting final approval
TCG has a “fast track” arrangement with ISO so that these TNC core specs could become ISO specs quickly.
TNC is currently coordinating with XACML and OASIS for access policy statements

## Slide 8: PWG Last Call Status
HCD-Assessment-Attributes
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-idsattributes10-20130202_rev.pdf
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-idsattributes10-20130202.pdf
HCD-NAP Binding
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-napsoh10-20130202_rev.pdf
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-napsoh10-20130202.pdf
PWG-LOG
  ftp://ftp.pwg.org/pub/pwg/ids/wd/d-ids-log10-20130201-rev.pdf
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-log10-20130201.pdf
PWG-LOG HCD-Assessment-Attributes HCD-NAP
Responses 9 8 8
8 Responses required to pass. All documents have completed PWG Last Call and have been approved for the PWG Formal Vote process by the Steering Committee.

## Slide 9: PWG Last Call Comments
LCRC Documents
ftp://ftp.pwg.org/pub/pwg/ids/wd/lcrc-hdc-nap10.txt
ftp://ftp.pwg.org/pub/pwg/ids/wd/lcrc-hdc-attr10.txt
ftp://ftp.pwg.org/pub/pwg/ids/wd/lcrc-ids-log10.txt

## Slide 10: Document Review
HCD-TNC Binding
  ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-tnc10-20130205.pdf ftp://ftp.pwg.org/pub/pwg/ids/wd/wd-ids-tnc10-20130205-rev.pdf

## Slide 11: New MFP Protection Profile (PP) Status
Draft Technical Committee (TC) Charter 0.4 issued
Draft MFP PP Version 0.5.4 issued in Dec 2012
  Contains Software Problem Definition and Security Objectives addressing comments to date
  Will form basis for Software Functional and Assurance Requirements
Plan Face-to-Face Meetings at:
  RSA Conference Feb 26-28 in San Francisco CA
  3rd Joint CCDB-CCUF Workshop May 13-17 in Ottawa Canada
No official update to current plan to have draft PP completed by Mar 13.

## Slide 12: New MFP Protection Profile SPD Issue Resolution
Scope of PP
  Will apply to MFPs only for now
Address specifics (such as RFCs) for standardized security protocols and their versions (e.g., TLS 1.2)
  IPA and NIAP have agreed to drop this requirement
Require self-test on start-up and/or self-test associated with repair/trusted updates:
  Will still require self-test.
  Added new threat "T.TSF_FAILURE“ that maps to self-test objective

## Slide 13: Future Activities
Resume Health Remediation specification
  TCG TNC WG has expressed interest in health remediation
Monitor progress of MFP Technical community on Protection Profile work
Definition of core set of Policy Attributes
  Addition to IAA specification
  Harmonize with TCG TNC specifications
  Industry preference for XACML – SAML is too verbose with unacceptable performance

## Slide 14: Wrap up
Review of new action items and open issues
Conference call / F2F schedule
  Next Conference call February 18, 2013