## Slide 1: PWG Plenary Status Report MFD Working Group
April, 2010
Camas, WA PWG F2F Meeting

## Slide 2: Purpose of the effort
The MFD working group is concerned with the modeling of imaging services and subunits that comprise a network connected Multifunction Device. The Objectives are:
  Drive to a standard semantic definition for an MFD’s Subunits, Services, Jobs and Documents.
    Agreement on the semantics of their attributes, operations and parameters.
  Currently being addressed are an overall MFD specification, Copy Service and FaxOut Service.
    The Print, Scan and Resource Services have been completed
  The definition of a framework for the complete model is an objective.

## Slide 3: Approved Documents:
3
Copyright © 2010, Printer Working Group. All rights reserved.
PWG5108.02-2009: Network Scan Service Semantic Model and Service Interface Version 1.0
ftp://ftp.pwg.org/pub/pwg/candidates/cs-sm20-scan10-20090410-5108.02.pdf
Resource Service: Approved July 2009
Scan Service: Approved April 2009
Print Service: Approved January 2004
PWG5105.1 PWG Semantic Model Specification Version 1.00
ftp://ftp.pwg.org/pub/pwg/candidates/cs-sm10-20040120-5105.1.pdf
PWG5108.03-2009 Network Resource Service Semantic Model and Service Interface Version 1.0
ftp://ftp.pwg.org/pub/pwg/candidates/cs-sm20-resource10-20090703-5108.03.pdf

## Slide 4: In Progress Documents:
4
Copyright © 2010, Printer Working Group. All rights reserved.
Copy Service: Semantic Model and Service Interface – January 2, 2010 Stable Draft
ftp://ftp.pwg.org/pub/pwg/mfd/wd/wd-mfdcopymodel10-20100314.pdf
Copy Service:
FaxOut Service:
MFD Model and Overall Semantics:
MFD Model and Overall Semantics – February 3, 2010 Interim Draft
ftp://ftp.pwg.org/pub/pwg/mfd/wd/wd-mfdoverallmod10-20100203.pdf
FaxOut Service: Semantic Model and Service Interface – January 26, 2010 Prototype Draft
ftp://ftp.pwg.org/pub/pwg/mfd/wd/wd-mfdfaxoutmodel10-20100314.pdf

## Slide 5: Schema Status:
In Progress Documents:
Up to date with In Progress specifications, System Service, and Power specification
System Service:
MFD System Service : Semantic Model and Service Interface – January 5, 2010 Initial Unapproved Submission
ftp://ftp.pwg.org/pub/pwg/mfd/wd/wd-mfdsystemservicemodel10-20100105.pdf

## Slide 6: Remaining Services
6
Copyright © 2010, Printer Working Group. All rights reserved.
Services planned to be addressed after the current Services are complete. (Subject to change based on group consensus)
  FaxIn Service
  Transform Service
  EmailIn Service
  EmailOut Service

## Slide 7: Next Steps
Work to complete the MFD specification.
  Delay PWG wide Last Call and Formal Vote until a few (i.e. Copy, FaxOut, FaxIn) that are normatively dependant on this specification reach Last Call status
We need people to step up as editors of remaining service specifications. The MFD specification reduces the amount of work to produce a service specification. The current Copy specification and FaxOut specification can be used as templates.

## Slide 8: More Info/How to participate
We welcome more participation from member companies
The group maintains a Web Page for MFD That includes links to the latest documents, schema and a browsable version of the schema
    http://www.pwg.org/mfd/index.html

## Slide 9: More Info/How to participate
9
Copyright © 2010, Printer Working Group. All rights reserved.
Information on subscribing to the MFD mailing list is available at <https://www.pwg.org/mailman/listinfo>
MFD holds periodic phone conferences, with dates, call numbers and agenda announced on the MFD mail list.